Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 7-03-2026 |
| --- | --- |
| Team ID | SWTID-2026-3793 |
| Project Name | MicroGoal |
| Maximum Marks | 5 Marks |

Sprint Objectives & Deliverables

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | Develop API for user registration with name, email, and password. | 5 | High | yuvadharshini |
| Sprint-1 | User Authentication | USN-2 | Implement secure user login with JWT token generation. | 8 | High | yuvadharshini |
| Sprint-1 | Database Setup | USN-3 | Configure MongoDB database and create Mongoose models for User and Goal. | 5 | High | yuvadharshini |
| Sprint-2 | Goal Management | USN-4 | Implement Create Goal API to allow users to add new goals. | 5 | High | Harshini |
| Sprint-2 | Goal Management | USN-5 | Implement API to retrieve all goals for authenticated users. | 5 | High | Harshini |
| Sprint-2 | Goal Management | USN-6 | Implement Update Goal API to modify goal status or details. | 5 | High | Harshini |
| Sprint-2 | Goal Management | USN-7 | Implement Delete Goal API to remove user goals from database. | 5 | High | Harshini |
| Sprint-3 | Authorization | USN-8 | Develop authentication middleware to protect API routes using JWT verification. | 8 | High | Kanmani.s |
| Sprint-3 | Error Handling | USN-9 | Implement centralized error handling middleware for consistent API responses. | 7 | Medium | Kanmani.s |
| Sprint-3 | API Testing | USN-10 | Test all API endpoints using Thunder Client and verify responses. | 5 | Medium | Kanmani.s |
| Sprint-4 | Optimization | USN-11 | Add request validation and proper HTTP status codes to improve API reliability. | 8 | Medium | Lekha Sree |
| Sprint-4 | Performance | USN-12 | Improve response handling and refactor code for better maintainability and performance. | 7 | Medium | Lekha Sree |