Project Design Phase

Problem – Solution Fit

| Date | 7-03-2026 |
| --- | --- |
| Team ID | SWTID-2026-3793 |
| Project Name | MicroGoal |
| Maximum Marks | 2 Marks |

Project Vision

MicroGoal is designed to be a secure and scalable backend system that empowers users to set, track, and manage their personal or professional goals. The vision is to provide a foundation that can later expand into analytics, reminders, and collaborative goal tracking.

Sprint Milestones

- Sprint-1: Establish authentication by building a registration API and JWT-based login. This ensures that only verified users can access the system.

- Sprint-2: Introduce goal management features with CRUD operations, enabling users to create, view, update, and delete goals.

- Sprint-3: Strengthen reliability through authorization middleware, centralized error handling, and initial API testing.

- Sprint-4: Optimize performance with validation, response handling improvements, and refactoring for maintainability.

Strategic Priorities

- Security First: Authentication and authorization are prioritized to build user trust.

- Scalability: The database setup and modular design allow future expansion without breaking existing features.

- User-Centric Design: APIs are kept simple and intuitive for developers and end-users.

Risks & Mitigation

- Single Developer Dependency: With Dharmender handling all tasks, documentation and Git commits are critical to avoid bottlenecks.

- Database Reliability: MongoDB setup errors could delay progress. Early testing and backups will mitigate this.

- Testing Coverage: Bugs may surface late if testing is skipped. Sprint-3 ensures testing is integrated before optimization.

Evaluation Focus

The project will be assessed on:

- Functionality of authentication and goal management APIs.

- Security measures like JWT and middleware.

- Code quality, including error handling and refactoring.

- Evidence of testing and performance optimization.

Proposed Solution

| S.No | Solution Component | Description |
| --- | --- | --- |
| 1 | User Authentication | The system provides secure User Registration and Login functionality for users to create accounts and access the platform. |
| 2 | JWT Security | The API uses JSON Web Token (JWT) authentication to protect API routes and ensure only authorized users can access the system. |
| 3 | Goal Management | The system implements full CRUD operations (Create, Read, Update, Delete) to allow users to manage their personal goals. |
| 4 | Error Handling | A centralized error handling middleware is implemented to ensure consistent API responses and proper error management. |
| 5 | Data Storage | All user and goal data are stored securely in MongoDB using structured schema models. |
| 6 | Modular Architecture | The system follows a modular backend architecture (Routes → Controllers → Models → Middleware) to ensure maintainability and scalability. |